Suggested work breakdown structure for A2

3 Person Team

|  |  |  |  |
| --- | --- | --- | --- |
|  | Person 1 | Person 2 | Person 3 |
| Iteration 1  (weeks 3 – 4) | Library | Book  Loan | Member  Calendar |
| Iteration 2  (weeks 5 – 6) | BorrowBookControl  BorrowBookUI | ReturnBookControl  ReturnBookUI  Main | PayFineControl  PayFineUI  FixBookControl  FixBookUI |

2 Person Team

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Person 1 | Person 2 | Person 3 | Person 4 |
| Iteration 1  (weeks 3 – 4) | Library | Book | Member | Loan  Calendar |
| Iteration 2  (weeks 5 – 6) | BorrowBookControl  BorrowBookUI | ReturnBookControl  ReturnBookUI | PayFineControl  PayFineUI | FixBookControl  FixBookUI  Main |

Please Note: The BEST strategy is to create a feature branch and then merge that branch (i.e. conduct a reviewed pull request) for each class individually. This may result in more merges but it is easier to keep track of what is expected to be reviewed in each pull request.